CacheFlow

Revised Build Plan + Strategic Recommendations

v5.0  ·  February 2026  ·  CONFIDENTIAL

| Project | Pilot Target | Stack | Day Status |
| --- | --- | --- | --- |
| CacheFlow — Unified Cloud + VPS Storage | May 21, 2026 | Node.js 22 · Express 5 · PostgreSQL 17 · Next.js | Day 34 Complete |

01  Plan Comparison: v4 vs Recommended v5

The existing v4 plan is well-structured with strong governing laws and a clear day-by-day cadence. The recommendations below are surgical additions — not a rebuild. Three new dimensions are added: VPS/SFTP as a storage provider, file browser UI enhancements, and an optional office document preview layer.

## Alignment Assessment

| Area | v4 Plan | v5 Recommendation | Action |
| --- | --- | --- | --- |
| Core sync pipeline (Days 35–50) | Hash verification, conflict detection, quota — solid | Keep exactly as-is | ✅ KEEP |
| Next.js file browser (Days 51–70) | List/grid view, upload, share links, breadcrumb | Add VPS provider card + SFTP connection flow | 🔄 REVISE |
| Semantic search (Days 71–75) | pgvector embeddings, intent search | Keep — already well planned | ✅ KEEP |
| WebDAV (Days 76–78) | Pilot bridge, post-MVP FUSE daemon | Keep as pilot bridge — FUSE remains post-MVP | ✅ KEEP |
| Zero-retention middleware (Day 80) | New, addresses auditor directive | Keep — critical for trust/marketing | ✅ KEEP |
| AI Merge multi-format (Day 85) | Expanded to .py .js .tsx .csv .json | Keep — good scope | ✅ KEEP |
| VPS/SFTP as storage provider | Not in plan | Add as Phase 2b provider (Days 57–58 revised) | 🆕 NEW |
| Provider connection dashboard | Implicit in file browser | Explicit unified provider hub with per-provider health | 🔄 REVISE |
| Office document preview/edit | Not in plan | Add Collabora/OnlyOffice integration (post-pilot roadmap) | 🆕 NEW |
| Affiliate / "Get more storage" panel | Not in plan | Add to file browser UI (Day 69 revised) | 🆕 NEW |
| Mobile PWA | Not in plan | Add PWA manifest + service worker (Day 70 revised) | 🆕 NEW |
| Duplicate detection | Not in plan | Post-pilot roadmap item | 🆕 NEW |

02  New Strategic Philosophy

The original plan positions CacheFlow as a sync/backup tool. The revised philosophy — informed by MultCloud competitor research and real user pain points — positions it as a unified storage OS. The distinction matters for marketing, feature priority, and monetization.

## Core Positioning Shift

| Dimension | Original | Revised |
| --- | --- | --- |
| Tagline | "Sync your files across clouds" | "All your storage. One place. Your files never leave your hands." |
| Primary user | Power users comfortable with sync tools | Anyone paying for cloud storage or with unused VPS space |
| Key differentiator | AI-powered conflict merge | Browser-native privacy + mobile-first + VPS integration |
| Monetization | Not specified | Free (3 providers) → Pro $4.99/mo → affiliate commissions |
| Trust signal | Zero-retention processing | "Files never touch our servers" — client-side OAuth tokens |

## Why VPS Storage Is the Killer Feature

Every VPS provider gives 50–200GB of block storage. Most renters use less than 5% of it for actual files — the rest sits idle. CacheFlow can expose that idle storage as a first-class provider alongside Google Drive and OneDrive. This is something MultCloud, Air Explorer, and every other competitor completely ignores.

| VPS Provider | Typical Free Storage | Protocol | Notes |
| --- | --- | --- | --- |
| OCI (your own) | 50–200 GB | SFTP / SSH | Already running CacheFlow server here |
| Hetzner | 20–80 GB | SFTP | Popular in EU, cheap ARM plans |
| DigitalOcean | 25–100 GB | SFTP / Spaces S3 | S3-compatible API available |
| Vultr | 25–100 GB | SFTP / Object Storage | S3-compatible |
| Linode/Akamai | 25–100 GB | SFTP / Object Storage | S3-compatible |
| Any Linux VPS | Varies | SFTP / WebDAV | Generic SSH key auth |

03  VPS / SFTP Provider — Implementation Spec

## Connection Flow

VPS connection should feel as simple as connecting Google Drive. The user enters 4 fields, clicks Connect, and gets a quota bar showing their server's disk usage. No rclone, no CLI, no SSH key management beyond a paste.

### Connection UI Fields

| Field | Type | Notes |
| --- | --- | --- |
| Server hostname/IP | Text | e.g. 100.91.230.7 or myserver.com |
| Port | Number | Default 22, editable |
| Username | Text | e.g. ubuntu, sanjay |
| Auth method | Toggle: Password / SSH Key | Key paste recommended for security |
| Password or Private Key | Password / Textarea | Never sent to CacheFlow server — used only for SFTP session |
| Root path | Text | e.g. /home/sanjay/files — default / |
| Display name | Text | e.g. "My OCI Server", "Hetzner VPS" |

### Backend Implementation

SFTP requires server-side execution — this is the one provider that cannot be purely client-side due to SSH protocol requirements. The existing OCI server is already the right place for this.

- Add ssh2 npm package to Express backend for SFTP connections

- SFTP credentials encrypted with AES-256 before storage in PostgreSQL

- Credentials stored per-user in new vps_connections table

- All SFTP file operations proxied through existing Express API — same interface as other providers

- Quota: run df -h via SSH exec, parse output for used/total

- File listing: SFTP readdir, map to standard FileMetadata interface

- Upload/download: stream through Express, never write to OCI disk

### vps_connections Schema

CREATE TABLE vps_connections (
  id UUID PRIMARY KEY,
  user_id UUID REFERENCES users(id),
  display_name TEXT,
  host TEXT, port INTEGER DEFAULT 22,
  username TEXT,
  auth_type TEXT CHECK (auth_type IN ('password', 'key')),
  credentials_enc BYTEA,  -- AES-256 encrypted
  root_path TEXT DEFAULT '/',
  status TEXT DEFAULT 'connected',
  last_seen TIMESTAMPTZ,
  created_at TIMESTAMPTZ DEFAULT NOW()
);

04  File Browser UI Enhancements

The v4 plan has a solid file browser foundation (Days 54–70). The additions below are layered on top — no restructuring needed.

## Provider Hub (Replaces/Extends Day 59)

A dedicated provider management screen — the first thing new users see before the file browser. Shows all connected and available providers with a unified storage ring chart.

| Component | Description |
| --- | --- |
| Combined storage ring | Donut chart showing total used vs free across all providers. Click segment to filter file browser to that provider. |
| Provider cards | One card per connected provider: icon, name, used/total bar, last synced, health dot (green/yellow/red), disconnect button. |
| Add provider section | "Connect more storage" — cards for unconnected providers showing free tier size and Connect button. |
| VPS card | Separate "Add your VPS server" card with a server icon — distinct from cloud provider cards visually. |
| Warning banner | Appears when any provider >80% full. Shows which provider and estimated days remaining. |

## Enhanced File Browser (Days 54–65 additions)

| Feature | v4 Plan | v5 Addition | Day |
| --- | --- | --- | --- |
| Provider indicator | Not specified | Colored dot + provider icon on each file row | 54 |
| Cross-provider copy | Not in plan | Right-click → Copy to → provider picker modal | 57 |
| Cross-provider move | Not in plan | Right-click → Move to → with delete-after-upload confirmation | 57 |
| VPS file listing | Not in plan | SFTP readdir surfaced in unified browser | 58 |
| Duplicate badge | Not in plan | Yellow badge on files that exist on 2+ providers | 65 |
| "Get more storage" panel | Not in plan | Sidebar widget: unused providers with free tier sizes + affiliate links | 69 |
| PWA manifest | Not in plan | manifest.json + service worker — installable on mobile | 70 |

05  Office Suite Integration — Complexity Assessment

The question: is integrating an open-source office suite too complicated? Short answer: for the pilot (May 21), yes — skip it. For post-pilot, it is very achievable and is a genuine differentiator. Here is the honest breakdown.

## Options Compared

| Option | What it is | Complexity | Self-hosted? | Verdict |
| --- | --- | --- | --- | --- |
| Collabora Online | LibreOffice in a Docker container, browser UI via iframe | Medium | Yes — Docker image | Best option post-pilot |
| OnlyOffice Docs | Full office suite, Docker, REST API integration | Medium | Yes — Docker image | Strong alternative |
| Google Docs viewer | Embed Google Docs viewer for preview only (no edit) | Low | No — Google servers | Good for preview-only MVP |
| Microsoft Office Online | WOPI protocol integration | High | No — Microsoft servers | Too complex for now |
| Monaco Editor (code only) | VS Code editor in browser — for .js .py .ts .json | Low | Yes — npm package | Easy win for code files |

## Recommended Approach — Two Tiers

### Tier 1 — Pilot (include in Day 89)

- Google Docs viewer iframe for .docx .xlsx .pptx .pdf — read-only preview, zero infrastructure

- Monaco Editor for .js .py .ts .json .md .txt — full editing in browser, already used internally by VS Code

- Both require zero new Docker containers — pure frontend additions

- Monaco is already a dependency candidate since Day 64 side-by-side diff UI is in the plan

### Tier 2 — Post-Pilot Month 2 (Collabora Online)

- Add collabora/code Docker container to existing docker-compose.yml on OCI

- Implement WOPI REST protocol endpoint in Express: GET /wopi/files/:id, GET /wopi/files/:id/contents, POST /wopi/files/:id/contents

- Wire file browser "Open" button to Collabora iframe for .docx .xlsx .pptx

- Full read-write editing, no file ever leaves your OCI server

- Estimated: 5–7 days of work, fits within Month 2 roadmap

Collabora is not too complicated — it is a Docker container with a REST API. It is the same technology that powers Nextcloud Office and dozens of enterprise deployments. The WOPI integration is well documented. The reason to defer to post-pilot is simply timeline protection, not technical difficulty.

06  Revised Day-by-Day Plan: Days 35–90

Changes from v4 shown in status column. ✅ KEEP = unchanged. 🔄 REVISE = same day, expanded scope. 🆕 NEW = new deliverable added to existing day.

## Phase 2 — Sync Hardening (Days 35–50)

Unchanged from v4. All 10 governing laws apply. Proceed as documented.

| Day | Title | Deliverable | Status |
| --- | --- | --- | --- |
| 35–50 | Sync Hardening | Hash verification, conflict detection, quota enforcement, Prometheus, Grafana, worker Docker, temp exclusion, safe deletion, structured logs | ✅ KEEP |

## Phase 3 — Next.js Web UI (Days 51–70)

Revised days shown individually. Core structure from v4 preserved — additions are surgical.

| Day | Title | v5 Addition | Status |
| --- | --- | --- | --- |
| 51 | Next.js Scaffold | No change | ✅ KEEP |
| 52 | API Client + Auth | No change | ✅ KEEP |
| 53 | Login Page | No change | ✅ KEEP |
| 54 | File Browser — List | Add provider color dot + icon to each file row | 🔄 REVISE |
| 55 | Upload Component | Add provider selector dropdown on upload (which drive to upload to) | 🔄 REVISE |
| 56 | File Operations | No change | ✅ KEEP |
| 57 | Context Menu | Add "Copy to provider" and "Move to provider" items — cross-provider transfer | 🔄 REVISE |
| 58 | Grid/List + Sort | Add VPS/SFTP provider file listing to unified browser | 🔄 REVISE |
| 59 | Provider Hub | REVISED: Replace basic quota bar with full Provider Hub screen — donut chart, provider cards, Add VPS card, health dots, warning banner | 🔄 REVISE |
| 60 | Breadcrumb Navigation | No change | ✅ KEEP |
| 61 | Share Link Dialog | No change | ✅ KEEP |
| 62 | Public Share Page | No change | ✅ KEEP |
| 63 | Conflict List Page | No change | ✅ KEEP |
| 64 | Side-by-Side Diff UI | Add Monaco Editor for code file diffs (.js .py .ts .json) | 🔄 REVISE |
| 65 | Resolution Buttons | Add duplicate badge — yellow indicator on files present on 2+ providers | 🔄 REVISE |
| 66 | Admin Dashboard | Add VPS connection health to worker status panel | 🔄 REVISE |
| 67 | User Management | No change | ✅ KEEP |
| 68 | Transfer Chart | Add VPS transfer stats to chart alongside cloud providers | 🔄 REVISE |
| 69 | Cost Projection | ADD: "Get more free storage" sidebar panel with unconnected providers + affiliate links | 🔄 REVISE |
| 70 | Audit Log Viewer + PWA | ADD: PWA manifest.json + service worker registration — makes app installable on mobile | 🔄 REVISE |

## Phase 4 — Semantic Search + Immutability (Days 71–75)

Unchanged from v4.

## Phase 5 — WebDAV, Security, Zero-Retention (Days 76–85)

Day 80 and Day 85 revised per auditor directives (already in v4). One addition: Day 85 build day now also includes Monaco Editor for document preview (Tier 1 office suite).

| Day | Title | v5 Addition | Status |
| --- | --- | --- | --- |
| 76–79 | WebDAV + Rate Limiting | No change from v4 | ✅ KEEP |
| 80 | Zero-Retention + Marketing Alignment | No change from v4 — critical gate | ✅ KEEP |
| 81–84 | Systemd, Overflow, Audit, Failover | No change from v4 | ✅ KEEP |
| 85 | AI Merge Multi-Format (Build) | ADD: Integrate Google Docs viewer iframe for .docx .xlsx .pdf preview in file browser | 🔄 REVISE |
| 86 | AI Merge Integration Test | No change from v4 | ✅ KEEP |

## Final Testing & Pilot Release (Days 87–90)

| Day | Title | v5 Addition | Status |
| --- | --- | --- | --- |
| 87 | E2E System Test | Add VPS provider to test flow: connect VPS → list files → copy to Google Drive → verify | 🔄 REVISE |
| 88 | Performance Baseline | Add VPS transfer benchmark: SFTP read/write latency target <3s for 1MB | 🔄 REVISE |
| 89 | Documentation + Security Page | No change from v4 | ✅ KEEP |
| 90 | 🎉 PILOT RELEASE | May 21, 2026 — all checklist items verified | ⬜ PENDING |

07  Revised Day 90 Pilot Checklist

Items 1–17 from v4 unchanged. New items 18–21 added for VPS, PWA, and office preview.

| # | Item | Acceptance Criteria | Status |
| --- | --- | --- | --- |
| 1–17 | All v4 checklist items | As defined in v4 document — unchanged | ⬜ PENDING |
| 18 | 🆕 VPS provider connected | User can connect an SFTP server, see disk quota, browse files in unified browser | 🆕 NEW |
| 19 | 🆕 Cross-provider file copy | File on VPS can be copied to Google Drive and vice versa via right-click menu | 🆕 NEW |
| 20 | 🆕 PWA installable | App shows "Add to Home Screen" on Android Chrome and iOS Safari. Works offline for cached views | 🆕 NEW |
| 21 | 🆕 Document preview | Clicking .docx or .pdf in file browser opens Google Docs viewer. .js .py open in Monaco Editor | 🆕 NEW |

08  Post-Pilot Roadmap (Month 2–6)

| Priority | Feature | Effort | Why |
| --- | --- | --- | --- |
| P0 | Collabora Online (full document editing) | 5–7 days | Docker container + WOPI API. Biggest differentiator vs MultCloud |
| P0 | Native desktop sync daemon (WinFSP / macFUSE) | 3–4 weeks | Already in v4 roadmap. Replaces WebDAV pilot bridge |
| P1 | Kimi K2 / DeepSeek R1 for AI merge (cheaper) | 1 day | Swap Anthropic API calls to cheaper models via LiteLLM — same endpoint |
| P1 | Duplicate detection across providers | 3–4 days | Compare filename + size. Surface in cleanup tab |
| P1 | Stale file detection + cleanup | 2–3 days | Files >90 days unused on >70% full provider — suggest move |
| P1 | Capacity forecasting | 2 days | Based on 30-day upload rate, predict fill date |
| P2 | S3-compatible object storage (Backblaze B2, Wasabi) | 3–4 days | Cheap cold storage tier — automatic overflow routing |
| P2 | Semantic search expansion (image embeddings) | 1 week | CLIP model for photo search by content |
| P2 | Multi-modal AI merge (image + doc) | Research | Longer term — merge image-embedded documents |
| P3 | Client-side AI merge (Ollama local model) | 2–3 weeks | True zero-knowledge — merge runs in browser/daemon, never leaves device |

09  Monetization Strategy

## Pricing Tiers

| Tier | Price | Providers | Features |
| --- | --- | --- | --- |
| Free | $0/month | Up to 3 providers | File browser, basic copy/move, 1 VPS connection, PWA |
| Pro | $4.99/month | Unlimited providers | Auto-router, duplicate detection, semantic search, document preview, unlimited VPS connections |
| Team | $12/month | Unlimited + shared | Everything in Pro + admin dashboard + shared folders + audit log |

## Affiliate Revenue

Conservative estimate: if 1,000 free users convert to paid storage through affiliate links at $15 average commission = $15,000 one-time. At 10,000 users this becomes material recurring income. Zero marginal cost — just link tracking.

| Provider | Program | Commission | Note |
| --- | --- | --- | --- |
| pCloud | pCloud Affiliate | 20% of first purchase | Lifetime plans pay well |
| Filen | Filen Affiliate | 30% recurring | Growing fast, high conversion |
| Internxt | Internxt Affiliate | 30% first year | European, GDPR-positive |
| Backblaze B2 | Partner program | Revenue share | Good for overflow storage upsell |

10  Competitive Positioning Summary

| Feature | CacheFlow v5 | MultCloud | Air Explorer | Rclone |
| --- | --- | --- | --- | --- |
| Mobile PWA | ✅ Day 70 | ❌ Major complaint | ❌ Desktop only | ❌ |
| VPS / SFTP storage | ✅ Day 58 | ❌ | ✅ Manual setup | ✅ CLI only |
| Client-side OAuth | ✅ Tokens never leave browser | ❌ Server processes files | ✅ | ✅ |
| Office doc preview | ✅ Day 85 (Google viewer) | ❌ | ❌ | ❌ |
| Full office editing | ✅ Post-pilot (Collabora) | ❌ | ❌ | ❌ |
| AI conflict merge | ✅ Day 85–86 | ❌ | ❌ | ❌ |
| Semantic search | ✅ Day 71–75 | ❌ | ❌ | ❌ |
| Duplicate detection | ✅ Post-pilot | ❌ | ❌ | ❌ |
| Affiliate storage panel | ✅ Day 69 | ❌ | ❌ | ❌ |
| Self-hosted option | ✅ OCI ARM | ❌ | ✅ Desktop app | ✅ |
| Zero-retention AI | ✅ Day 80 | ❌ Unknown | ❌ | N/A |

Bottom Line

The v4 plan is solid. The governing laws are excellent — keep them unchanged. The additions in v5 are three focused bets: VPS storage (unique differentiator), PWA (fixes MultCloud's #1 complaint), and document preview (positions CacheFlow as a storage OS, not just a sync tool). None of these require restructuring what is already built. They are additive, testable in isolation, and each one directly addresses a documented competitor weakness or real user pain point.

May 21, 2026 pilot target is realistic with this scope. Collabora and the desktop daemon are the two features worth rushing toward in Month 2 — they are the ones that will drive word-of-mouth in the VPS and self-hosted community.

CacheFlow v5.0  ·  CONFIDENTIAL  ·  February 2026