CACHEFLOW

Agent Execution Roadmap

v4.2 · 6 Sprints · 18 Weeks · March 2026

| ★ CODEX Master Orchestrator | ◈ OpenCode Backend / API / DB | ◆ ClaudeCode Frontend / Auth / UX | ◉ Gemini QA / Tests / Infra |
| --- | --- | --- | --- |

HARD RULE: No sprint begins until the previous sprint's exit gate is 100% green. No exceptions.

MASTER ORCHESTRATION MODEL

How Codex Coordinates Sub-Agents

| Responsibility | Description | Tooling |
| --- | --- | --- |
| Sprint Planning | Codex breaks each sprint into atomic tasks, assigns to sub-agents, sets dependency order and concurrency rules. | Codex CLI + task manifest |
| Task Dispatch | Codex sends scoped prompts with: (a) target files, (b) acceptance criteria, (c) forbidden side-effects, (d) rollback plan. | Codex → sub-agent API |
| Gate Enforcement | Codex runs gate checklist after every sprint. Sub-agents cannot proceed to next sprint tasks without Codex gate-pass signal. | Playwright + gate manifest |
| Conflict Resolution | When two sub-agents touch the same file, Codex mediates merge. No sub-agent merges unilaterally. | Git + Codex review |
| Rollback Authority | Only Codex can trigger a rollback. It reverts to last green gate commit and re-dispatches affected tasks. | Git tag per gate |
| Audit Log | Codex writes every task dispatch, result, and gate outcome to /logs/codex-audit.jsonl. | Append-only JSONL |

Agent Scope Constraints

| Agent | CAN touch | CANNOT touch without Codex approval |
| --- | --- | --- |
| ★ CODEX (Master) | All files (read). Task manifests. Gate verdicts. Merge decisions. | Production deploys. Secret rotation. Billing config. |
| OpenCode | /api/**, /lib/**, /prisma/**, /server/**, package.json (server deps) | Frontend components. Auth cookie logic. Any client-visible API response shape change. |
| ClaudeCode | /app/**, /components/**, /styles/**, /hooks/**, /context/** | API route implementations. Database schema. Token storage logic. |
| Gemini | /tests/**, /e2e/**, /scripts/**, /.github/workflows/** | Production source files. Environment variables. Secrets. |

SPRINT 1 · Weeks 1–3 · STABILIZATION + AUTH FOUNDATION

Goal: No user-visible features ship. Every item is a blocker. App must be reliable and honest before anything else.

Stack focus: Next.js (server), Prisma, cookie auth, provider OAuth, Playwright.

1.A  Token Lifecycle & Auth Interceptor

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 1.1 | Create global HTTP interceptor for all /api/remotes proxy calls Wrap axios/fetch instance used by all provider proxy calls. On 401: add to pause queue → attempt silent refresh → replay queued requests once. On refresh failure: clear session → redirect to /login with reason=session_expired. Files: /lib/apiClient.ts, /lib/interceptors/authInterceptor.ts | ◈ OpenCode | ☐ |
| 1.2 | Implement silent token refresh endpoint POST /api/auth/refresh. Reads refresh token from HttpOnly cookie only. Returns new access token cookie. Never returns tokens in response body. Rate-limit to 10 req/min per session. Files: /app/api/auth/refresh/route.ts | ◈ OpenCode | ☐ |
| 1.3 | Migrate from localStorage TokenManager to HttpOnly cookies Replace all TokenManager.set/get/clear calls. Access token: HttpOnly + Secure + SameSite=Strict + Max-Age=3600. Refresh token: HttpOnly + Secure + SameSite=Strict + Max-Age=2592000. Delete existing localStorage keys on first load. Files: /lib/tokenManager.ts → deprecated, /lib/auth/cookieAuth.ts (new) | ◈ OpenCode | ☐ |
| 1.4 | Token Vault v1 — encrypted at-rest provider credentials Server stores provider refresh/access tokens encrypted with AES-256-GCM. Key derived from process.env.TOKEN_VAULT_SECRET. Unique IV per record. Schema: tokenVault table (id, userId, provider, accountId, encryptedData, iv, createdAt, updatedAt). Files: /lib/vault/tokenVault.ts, /prisma/schema.prisma (new table) | ◈ OpenCode | ☐ |
| 1.5 | Multi-account schema — up to 3 accounts per provider Unique key: (userId, provider, providerAccountId). No upsert by provider alone. Migration: backfill existing single-account rows with providerAccountId from stored token. Add unique constraint. Files: /prisma/migrations/add_multi_account/, /lib/vault/tokenVault.ts | ◈ OpenCode | ☐ |
| 1.6 | Remove client-side token sync pattern entirely Delete all TokenManager.syncToServer() calls. Remove /api/auth/sync-token endpoint. Frontend never reads or writes tokens — it only calls authenticated API routes and handles 401 redirects. Files: /app/api/auth/sync-token/ (delete), /components/providers/** (audit) | ◆ ClaudeCode | ☐ |
| 1.7 | Write Playwright token expiry test Test runs at T+0 and T+90 minutes. Both runs must load full file listings for at least one provider. Zero 401 status codes in network log. Test saves network HAR to /e2e/artifacts/. Files: /e2e/tests/tokenExpiry.spec.ts | ◉ Gemini | ☐ |

1.B  Provider Modal State Fix

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 1.8 | Replace shared modal boolean with provider discriminator enum Type: activeProviderConfig: 'google' ¦ 'onedrive' ¦ 'dropbox' ¦ 'box' ¦ 'pcloud' ¦ 'filen' ¦ 'yandex' ¦ 'webdav' ¦ 'vps' ¦ null. Each Connect button passes its own provider key. No global shared boolean. Files: /context/IntegrationContext.tsx, /components/modals/ConnectProviderModal.tsx | ◆ ClaudeCode | ☐ |
| 1.9 | Implement correct form for WebDAV and VPS/SFTP modals WebDAV form: Server URL, Username, Password, Test Connection. VPS/SFTP form: Host, Port (default 22), Username, Auth toggle (Password ¦ PEM key), PEM textarea (conditional). Neither shows OAuth Authorize button. Files: /components/modals/WebDAVModal.tsx, /components/modals/VPSModal.tsx | ◆ ClaudeCode | ☐ |
| 1.10 | Clear modal state on close and provider switch useEffect: on activeProviderConfig change, reset all form fields. onClose: set activeProviderConfig = null. Prevent stale form data bleeding between provider modals. Files: /context/IntegrationContext.tsx, /components/modals/ConnectProviderModal.tsx | ◆ ClaudeCode | ☐ |
| 1.11 | Write Playwright modal test — all 9 provider Connect buttons Click each Connect button. Assert: (a) correct modal title renders, (b) correct form fields present, (c) no cross-modal bleed. Screenshot each modal state to /e2e/artifacts/modals/. Files: /e2e/tests/providerModals.spec.ts | ◉ Gemini | ☐ |

1.C  UUID Folder Remediation

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 1.12 | Audit upload pipeline — locate all UUID injection points Grep for uuid(), uuidv4(), crypto.randomUUID() in upload paths. List every location where a UUID is used as a folder name or file name in provider write operations. Document in /docs/uuid-audit.md. Files: /api/remotes/**, /lib/providers/**, /lib/uploads/** | ★ CODEX (Master) | ☐ |
| 1.13 | Fix upload pipeline to preserve original File.name Remove UUID folder creation from all provider write paths. Use original filename throughout. Internal tracking IDs (UUIDs for database records) must never become folder/file names in provider storage. Files: /lib/providers/googleDrive.ts, /lib/providers/onedrive.ts, /lib/providers/dropbox.ts, /lib/uploads/uploadManager.ts | ◈ OpenCode | ☐ |
| 1.14 | Write and run migration script in staging Script: find all folders matching UUID pattern (xxxxxxxx-xxxx-xxxx-xxxx-xxxxxxxxxxxx) owned by CacheFlow app. Log them. Do NOT auto-delete — output report for manual review. Add _qa_sync_ and test-*.txt to staging-only flag. Files: /scripts/migrate-files-no-uuid.js | ◈ OpenCode | ☐ |
| 1.15 | Validate and apply migration to production Review staging migration report. Confirm no false positives. Apply to production with dry-run flag first. Requires manual Codex sign-off before live execution. Files: /scripts/migrate-files-no-uuid.js --env=production | ★ CODEX (Master) | ☐ |

1.D  State Sync & Security Baseline

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 1.16 | Connections page and sidebar read from single server state store Create GET /api/connections — returns canonical list of connected accounts. Both sidebar and Connections page call this endpoint. No client-side state divergence. Reconcile on every mount. Files: /app/api/connections/route.ts, /components/Sidebar.tsx, /app/connections/page.tsx | ◈ OpenCode | ☐ |
| 1.17 | Replace SESSION_EXPIRED raw text with actionable component Component: <SessionExpiredBanner account={name} onReconnect={fn} />. Warning icon + "Session expired for [Account Name]" + [Reconnect Account] button. Sidebar status dot: green = valid token, amber = expiring <1h, red = expired/error. Files: /components/SessionExpiredBanner.tsx, /components/Sidebar/AccountRow.tsx | ◆ ClaudeCode | ☐ |
| 1.18 | Security baseline — remove defaults, harden secrets Remove any default/placeholder secrets from codebase. Audit .env.example — ensure no real secrets. Add request correlation IDs (x-request-id header) to all API responses. Ensure API responses never include raw access tokens, refresh tokens, or decrypted vault data. Files: /lib/auth/**, /app/api/**/route.ts (audit), /middleware.ts | ◈ OpenCode | ☐ |
| 1.19 | Security audit test — verify no secrets in API responses Playwright test: authenticate, call all /api/connections and /api/remotes/** endpoints. Assert response bodies contain no fields matching: accessToken, refreshToken, clientSecret, password, pemKey. Save response dumps to /e2e/artifacts/security/. Files: /e2e/tests/securityAudit.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ Two automated Playwright runs at T+0 and T+90 min BOTH load files for ≥1 provider — ZERO 401 loops in network log

▶ Connections page and sidebar show IDENTICAL account lists on every page load (10 consecutive loads, zero discrepancy)

▶ No UUID-named folders or _qa_sync_ artifacts visible in any connected drive after a clean test run

▶ Automated test clicks all 9 Connect buttons — each asserts correct modal title AND correct form field set

▶ Security scan: zero API responses contain accessToken / refreshToken / clientSecret / decrypted vault data

▶ Git tag: sprint-1-gate-pass created at passing commit hash

✅ PASS: Codex creates sprint-1-gate-pass git tag. OpenCode/ClaudeCode/Gemini proceed to Sprint 2 tasks. ❌ FAIL: Codex halts Sprint 2 dispatch. Failed items re-queued to failing agent with specific failure context. Re-run gate after fixes.

SPRINT 2 · Weeks 4–6 · FILE MANAGER BASICS + TRUST UX

Goal: App becomes usable for the first time. File upload, preview, consistent actions, navigation consolidation, and 2FA all ship.

Stack focus: Next.js App Router, React components, TailwindCSS, TOTP (speakeasy/otplib), file picker API.

2.A  Upload & File Actions

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 2.1 | Add persistent Upload / New Folder / Refresh action bar Top-right of Files view, always visible. [Upload File] triggers <input type="file" multiple />. [New Folder] opens inline name prompt. [Refresh] invalidates React Query cache for current directory. All three always rendered — never hidden. Files: /app/files/page.tsx, /components/files/ActionBar.tsx | ◆ ClaudeCode | ☐ |
| 2.2 | Implement file upload with progress and toast POST /api/remotes/{uuid}/upload. Multipart form. Server streams to provider API. Response: { fileId, name, size, mimeType }. On success: invalidate directory listing query + success toast. On failure: error toast with provider error message. Zero silent outcomes. Files: /app/api/remotes/[uuid]/upload/route.ts, /lib/providers/*/upload.ts | ◈ OpenCode | ☐ |
| 2.3 | File table: single click select + right panel, double click open Single click: highlight row + open FileDetailPanel (right sidebar, 320px). Double click / Enter: navigate into folder or open full preview. No action on blank area click should collapse selection. Files: /components/files/FileTable.tsx, /components/files/FileDetailPanel.tsx | ◆ ClaudeCode | ☐ |
| 2.4 | Three-dot row menu + right-click context menu (identical) Items: Rename, Move, Copy, Download, Delete, Share (greyed if not yet implemented). Right-click context menu must match exactly. Multi-select toolbar: appears when ≥2 items selected, offers: Move, Copy, Delete, Download as ZIP. Files: /components/files/FileContextMenu.tsx, /components/files/MultiSelectToolbar.tsx | ◆ ClaudeCode | ☐ |
| 2.5 | Write E2E tests for all file action entry points Test: upload file → appears in list. Rename via three-dot → name updates. Delete via right-click → file removed. Multi-select 2 files → toolbar appears. All actions produce toast. Zero silent outcomes. Files: /e2e/tests/fileActions.spec.ts | ◉ Gemini | ☐ |

2.B  File Preview

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 2.6 | Fix preview panel mount — "Opening" toast must open a panel Debug preview component open state. Panel must mount on click, not just fire a toast. Supported types: images (img tag), PDF (iframe or react-pdf), text/markdown (Monaco read-only or react-markdown). Toast must move to bottom-right — never cover top nav. Files: /components/files/PreviewPanel.tsx, /components/files/previewTypes.ts | ◆ ClaudeCode | ☐ |
| 2.7 | Unsupported file types: immediate Download CTA If MIME type not in supported preview list: immediately show [Download File] button — no "Opening" toast, no silent failure, no empty panel. Previewer consumes human-readable file identity from unified file object, never backend UUID chunk naming. Files: /components/files/PreviewPanel.tsx, /lib/files/mimeTypes.ts | ◆ ClaudeCode | ☐ |
| 2.8 | E2E preview tests — supported and unsupported types Upload a .png, a .pdf, a .txt, and a .docx. Click each. Assert: png/pdf/txt open preview panel. docx shows Download CTA. Toast appears bottom-right, does not overlap nav bar. Screenshot each state. Files: /e2e/tests/filePreview.spec.ts | ◉ Gemini | ☐ |

2.C  Navigation & UI Polish

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 2.9 | Merge Cloud Drives / Providers / Integrations → Connections Final left nav: Files · Transfers · Search · Connections · Activity · Settings. Delete /app/providers/ and /app/integrations/ routes. Redirect any inbound links to /connections. Nav label and page <title> must match exactly. Files: /app/connections/page.tsx, /components/Sidebar/NavItems.tsx, /app/providers/ (delete), /app/integrations/ (delete) | ◆ ClaudeCode | ☐ |
| 2.10 | File table visual polish — skeleton loaders, hover, separators Replace spinner-only loading with skeleton rows that match file row structure. Add border-bottom: 1px solid #F0F0F0 row separators. Hover: subtle gray bg. Increase checkbox contrast (visible without prior knowledge of multi-select). Sidebar: truncate long email with ellipsis, bold name, muted email. Files: /components/files/FileTable.tsx, /components/Sidebar/AccountRow.tsx, /styles/files.css | ◆ ClaudeCode | ☐ |
| 2.11 | Sidebar collapsible accordion per provider group Provider groups (Google Drive, OneDrive, etc.) collapse/expand. State persisted in localStorage per user. Global views (All Files, Recent, Starred) pinned above as non-collapsible group. Per-account storage progress bar inside each account row. Files: /components/Sidebar/ProviderGroup.tsx | ◆ ClaudeCode | ☐ |
| 2.12 | Responsive layout pass — 375px viewport minimum Files view, ActionBar, FileDetailPanel, Connections page and Transfer Tray (stub) must all be usable on 375px. No horizontal scroll on core views. Sidebar collapses to hamburger on mobile. Files: /components/Sidebar/**, /app/files/page.tsx, /app/connections/page.tsx, /styles/layout.css | ◆ ClaudeCode | ☐ |

2.D  Two-Factor Authentication (TOTP)

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 2.13 | TOTP setup flow — QR generation, verification, backup codes POST /api/auth/2fa/setup: generate TOTP secret with speakeasy/otplib, return QR code as base64 data URL. POST /api/auth/2fa/verify: confirm 6-digit code, mark 2FA enabled. Generate 10 one-time backup codes (bcrypt-hashed). Store in users table. Files: /app/api/auth/2fa/**, /lib/auth/totp.ts, /prisma/schema.prisma (users.twoFactorEnabled, users.totpSecret, users.backupCodes) | ◈ OpenCode | ☐ |
| 2.14 | TOTP login challenge UI After password auth: if 2FA enabled, redirect to /auth/2fa-challenge. Input: 6-digit code OR backup code. On success: set session cookie. On failure: increment attempt counter, lock after 5 failures for 15 min. Files: /app/auth/2fa-challenge/page.tsx, /components/auth/TOTPInput.tsx | ◆ ClaudeCode | ☐ |
| 2.15 | Settings: manage 2FA, backup codes, last-used timestamp Settings page: enable/disable 2FA (requires TOTP confirmation to disable). Regenerate backup codes (old codes invalidated). Last-used timestamp per code. Enforce 2FA for accounts attempting share link creation (Sprint 4). Files: /app/settings/security/page.tsx, /components/settings/TwoFAPanel.tsx | ◆ ClaudeCode | ☐ |
| 2.16 | E2E 2FA tests — full enable/use/disable cycle Enable 2FA → log out → log in → assert TOTP challenge appears → enter valid code → assert access. Use backup code → assert code consumed (can't reuse). Disable 2FA → assert no challenge on next login. Files: /e2e/tests/twoFA.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ User uploads a file — file appears in directory listing, success toast shown, zero silent outcomes

▶ Preview: .png/.pdf/.txt open preview panel; .docx/.zip show Download CTA; toast is bottom-right, never covers nav

▶ Right-click context menu matches three-dot menu EXACTLY — same items, same order

▶ Multi-select toolbar appears ONLY when ≥2 items selected

▶ Nav has exactly 5 items: Files · Transfers · Search · Connections · Activity · Settings (no orphaned Providers/Integrations routes)

▶ Responsive: all core views render correctly at 375px with no horizontal scroll

▶ 2FA: enable → logout → login → TOTP challenge → access granted; backup code works; disable requires TOTP confirmation

▶ Git tag: sprint-2-gate-pass

✅ PASS: Codex creates sprint-2-gate-pass. Proceed to Sprint 3. ❌ FAIL: Halt Sprint 3. Re-queue failed items. Re-run gate.

SPRINT 3 · Weeks 7–9 · TRANSFERS ENGINE + STORAGE VISIBILITY

Goal: The features that make CacheFlow worth using over opening Google Drive directly. Zero-disk streaming, chunked resume, and storage pooling.

Stack focus: Node.js streams, BullMQ job queue, React query invalidation, provider multipart APIs, WebSocket or SSE for progress.

3.A  Transfer Manager Tray

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 3.1 | Persistent Transfer Manager Tray — always visible when active Fixed bottom panel, minimisable. Shows per-transfer: filename, source→destination, progress bar %, transfer speed, status badge (queued/active/complete/failed/paused). Retry and Dismiss per item. History persists across page navigation (session-scoped state, not wiped on route change). Files: /components/transfers/TransferTray.tsx, /components/transfers/TransferItem.tsx, /context/TransferContext.tsx | ◆ ClaudeCode | ☐ |
| 3.2 | Server-Sent Events (SSE) for real-time transfer progress GET /api/transfers/{id}/progress — SSE stream. Emits: { transferId, bytesTransferred, totalBytes, speedBps, status }. Client subscribes on transfer start. Closes on complete/failed. Fallback: poll /api/transfers/{id} every 2s if SSE unsupported. Files: /app/api/transfers/[id]/progress/route.ts, /lib/transfers/progressEmitter.ts | ◈ OpenCode | ☐ |
| 3.3 | Every file operation produces tray entry + toast Upload, move, copy, cross-provider transfer, delete — all produce: (a) toast notification, (b) persistent tray entry. Tray entry survives page navigation. Zero silent outcomes. Delete produces tray entry with undo window (5s). Files: /lib/transfers/transferRegistry.ts, /app/api/remotes/[uuid]/**/route.ts | ◈ OpenCode | ☐ |
| 3.4 | Tray E2E — entry survives navigation, retry works on failure Start a cross-provider file move. Navigate to /settings. Assert tray entry still visible and updating. Simulate transfer failure. Assert Retry button appears. Click Retry. Assert transfer resumes. Files: /e2e/tests/transferTray.spec.ts | ◉ Gemini | ☐ |

3.B  Chunked Transfer + Auto-Resume

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 3.5 | Chunked upload: files >50MB use provider resumable upload APIs Google Drive: resumable upload session (POST to upload URI, chunk via PATCH). OneDrive: upload session (createUploadSession). Dropbox: upload sessions. Chunk size: 10MB. Each chunk independently retried. Exponential backoff: 1s, 2s, 4s, 8s, max 5 retries per chunk. Files: /lib/providers/googleDrive/chunkedUpload.ts, /lib/providers/onedrive/chunkedUpload.ts, /lib/providers/dropbox/chunkedUpload.ts | ◈ OpenCode | ☐ |
| 3.6 | Auto-resume: resume interrupted upload from last successful chunk Persist chunk state to /api/transfers/{id}/chunks. On resume: GET chunk state, find last committed chunk, resume from chunk N+1. Never restart from chunk 0 on resumable upload. State TTL: 24h. Files: /app/api/transfers/[id]/chunks/route.ts, /lib/transfers/chunkStateManager.ts | ◈ OpenCode | ☐ |
| 3.7 | Tray: chunk-level progress for large files For transfers >50MB: show "Chunk 7 of 24 · 312 MB / 1.1 GB" in tray item. Below 50MB: standard percentage bar. Both formats update in real-time via SSE from step 3.2. Files: /components/transfers/TransferItem.tsx | ◆ ClaudeCode | ☐ |
| 3.8 | Auto-resume E2E test — network drop mid-transfer 1GB file transfer between two providers. Simulate network drop at 40% (Playwright network intercept). Resume. Assert transfer completes without restarting from 0. Verify chunk state API reflects correct resume point. Files: /e2e/tests/chunkedResume.spec.ts | ◉ Gemini | ☐ |

3.C  Zero-Disk Cross-Provider Streaming

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 3.9 | Server streams source → CacheFlow → target without disk write Pipe: sourceProvider.createReadStream() → res.pipe() → targetProvider.createWriteStream(). Use Node.js Transform stream with bounded memory buffer (max 64MB in-flight). Verify: no fs.writeFile or tmp file creation in transfer paths. Add instrumentation to confirm. Files: /lib/transfers/streamTransfer.ts, /lib/providers/*/streamRead.ts, /lib/providers/*/streamWrite.ts | ◈ OpenCode | ☐ |
| 3.10 | BullMQ background job queue for async transfers Transfer jobs run server-side via BullMQ + Redis. Jobs survive browser tab close. Job types: COPY, MOVE, CROSS_PROVIDER_COPY. Move = copy + delete source on success. Job result written to /api/transfers/{id} for client polling. Files: /lib/queue/transferQueue.ts, /lib/queue/workers/transferWorker.ts | ◈ OpenCode | ☐ |
| 3.11 | Conflict resolution modal — shared component used everywhere Single <ConflictResolutionModal /> used by all transfer flows. Options: [Keep Both (auto-rename)] [Overwrite] [Skip] [Apply to all]. Never build this logic inline per-feature. Export from /components/transfers/ConflictResolutionModal.tsx. Files: /components/transfers/ConflictResolutionModal.tsx | ◆ ClaudeCode | ☐ |
| 3.12 | Zero-disk verification test + tab-close survival test Instrument server: log any fs.write/createWriteStream calls during transfer. Transfer 50MB file cross-provider. Assert no disk writes logged. Start 200MB transfer, close browser tab at 30%. Re-open. Assert job completed in tray history. Files: /e2e/tests/zeroDiskTransfer.spec.ts | ◉ Gemini | ☐ |

3.D  Storage Pooling Dashboard + Provider Health

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 3.13 | Storage pooling dashboard — promote aggregate to hero position Dashboard hero: total combined, total used, total free, provider count. Per-provider capacity bars (used/free/total). Remove buried gray sidebar text — this is the core value prop. Warning at 80% on any single provider, alert at 90%. "Claim more free storage" panel with unconnected providers. Files: /app/dashboard/page.tsx, /components/dashboard/StorageHero.tsx, /components/dashboard/ProviderCapacityBar.tsx | ◆ ClaudeCode | ☐ |
| 3.14 | Provider health indicators — green means it actually works Health states: Connected (green) / Session Expired (amber) / Error (red) / Unknown (gray). Lightweight HEAD check per provider on app load. Health stored in /api/connections with lastChecked, lastSuccess, tokenExpiresAt. Visible in: sidebar dot, Connections page badge, transfer destination picker. Files: /lib/providers/healthCheck.ts, /app/api/connections/health/route.ts | ◈ OpenCode | ☐ |
| 3.15 | Rate limit handling layer — per-provider request queue Intercept 429 responses from all providers. Implement per-provider rate limit queue with exponential backoff. Surface rate-limited state in tray (amber status, "Rate limited — retrying in Xs"). Never silently fail or retry loop on 429. Files: /lib/providers/rateLimitQueue.ts, /lib/apiClient.ts | ◈ OpenCode | ☐ |
| 3.16 | Dashboard + health E2E tests Connect 2 providers. Assert dashboard shows correct aggregate totals (match provider-reported quotas). Expire one token manually. Assert that provider's dot turns amber within 60s of health check. Assert near-full warning triggers at 80%. Files: /e2e/tests/storageDashboard.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ 1GB file transfer cross-provider: force network drop at 40%, resume completes without restarting from chunk 0

▶ Transfer tray: shows accurate progress, persists across page navigation, failures are retryable, history survives refresh

▶ Server does NOT write file bytes to disk during transfer (verified by instrumentation — zero fs.write in transfer path)

▶ Storage dashboard aggregate totals match provider-reported quotas; near-full warning triggers at 80%

▶ Provider health: green dot = provider responds OK; amber = expired token; state updates within 60s of health check

▶ 429 rate limit errors: user-visible amber state in tray with retry countdown — no silent failure, no 429 loop

▶ Git tag: sprint-3-gate-pass

✅ PASS: Codex creates sprint-3-gate-pass. Proceed to Sprint 4. ❌ FAIL: Halt Sprint 4. Re-queue failed items.

SPRINT 4 · Weeks 10–12 · SAFE SHARING + SMART PLACEMENT

Goal: Provider expansion (depth-first parity), VPS/SFTP, shareable links with abuse controls, remote upload, smart auto-placement.

Stack focus: rclone/SSH2, share link service, BullMQ remote fetch, quota-aware placement engine.

Prerequisite: 2FA (Sprint 2.D) MUST be live before any share link work begins. This is enforced by the gate, not optional.

4.A  Provider Expansion (Depth-First)

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 4.1 | Define provider parity checklist — every provider must pass all 5 Parity = List, Preview (metadata), Upload, Move, Delete. Each provider adapter must implement all 5 before it ships. Partial adapters are not released. Document checklist at /docs/provider-parity.md. Files: /docs/provider-parity.md, /lib/providers/ProviderAdapter.interface.ts | ★ CODEX (Master) | ☐ |
| 4.2 | Add 2–3 additional providers to reach 3–4 gold-standard total Priority order: (1) Box — large enterprise presence, (2) pCloud — generous free tier, (3) Yandex Disk — large international user base. Each must implement full parity checklist. Adapters follow existing GoogleDriveAdapter pattern. Files: /lib/providers/box/**, /lib/providers/pcloud/**, /lib/providers/yandex/** | ◈ OpenCode | ☐ |
| 4.3 | E2E parity tests for each new provider For each new provider: list root, upload 1MB file, rename it, move to subfolder, download, delete. All 5 ops must succeed. Add to /e2e/tests/providers/ as individual spec per provider. Files: /e2e/tests/providers/box.spec.ts, /e2e/tests/providers/pcloud.spec.ts | ◉ Gemini | ☐ |

4.B  VPS / SFTP Bridge

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 4.4 | SSH2 connection manager with LRU session reuse Use ssh2 npm package. LRU cache of active SSH2 sessions per credential set (~5min idle TTL). Zero-disk streaming: SSH ReadStream → Transform → cloud provider WriteStream. No /tmp staging. Connection UI fields: Host, Port (default 22), Username, Password ¦ PEM toggle. Files: /lib/providers/vps/sshConnectionManager.ts, /lib/providers/vps/VPSAdapter.ts | ◈ OpenCode | ☐ |
| 4.5 | AES-256-GCM encrypted credential storage for VPS/WebDAV Credentials encrypted with AES-256-GCM before storage in tokenVault. Key = TOKEN_VAULT_SECRET. IV unique per record. Credentials NEVER returned to browser after initial save. [Test Connection] dry-run endpoint before save. Files: /lib/vault/credentialVault.ts, /app/api/connections/vps/route.ts | ◈ OpenCode | ☐ |
| 4.6 | VPS parity test + credential security test Test VPS list/upload/move/delete with test server. Assert credentials never appear in any API response after save. Assert Test Connection returns success/failure correctly without saving credentials. Files: /e2e/tests/providers/vps.spec.ts | ◉ Gemini | ☐ |

4.C  Shareable Links

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 4.7 | Share link creation — requires 2FA enabled on account POST /api/share — requires 2FA session claim in JWT. If account has no 2FA: return 403 with body { error: "2FA_REQUIRED", redirectTo: "/settings/security" }. Share record: { id, fileId, connectionId, options: { public¦password¦expiry }, createdAt, revokedAt, accessCount }. Files: /app/api/share/route.ts, /lib/share/shareLinkService.ts | ◈ OpenCode | ☐ |
| 4.8 | Share link proxy — hides underlying provider GET /s/{linkId} — server resolves link → fetches file from provider → streams to requester. CacheFlow domain in URL, never exposes provider identity. Password check (bcrypt compare) before stream. Expiry check. Increment accessCount. Files: /app/s/[linkId]/route.ts | ◈ OpenCode | ☐ |
| 4.9 | Abuse controls — rate limits, throttling, link access logging Per-user: max 5 active links (free tier). Per-link: max 100 downloads/day. Per-IP: max 20 download requests/hour. All blocked attempts logged to share_access_log table. Revoke endpoint: POST /api/share/{id}/revoke. Files: /lib/share/abuseControls.ts, /app/api/share/[id]/revoke/route.ts | ◈ OpenCode | ☐ |
| 4.10 | Share link UI — right-click → Get Share Link panel Right-click any file → [Get Share Link]. Panel: toggle Public/Password/Expiry. Copy link button. Active links list with revoke button and access count. If 2FA not enabled: show inline prompt to enable it first, with link to /settings/security. Files: /components/share/ShareLinkPanel.tsx, /components/share/ShareLinkList.tsx | ◆ ClaudeCode | ☐ |
| 4.11 | E2E share link tests — create, access, expire, revoke Create public link → open in incognito → assert file downloads. Set expiry 1 min → wait → assert link returns 410 Gone. Revoke link → assert immediate 404. Attempt share without 2FA → assert 403 + redirect prompt. Files: /e2e/tests/shareLinks.spec.ts | ◉ Gemini | ☐ |

4.D  Remote Upload + Smart Auto-Placement

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 4.12 | Remote upload v1 — HTTP/HTTPS URL to chosen provider POST /api/remote-upload { url, destinationConnectionId, destinationPath }. Server fetches URL with streaming (no body buffer). Streams directly to provider. Shows in Transfer Tray with progress. Free tier: max 500MB per file, HTTP/HTTPS only. NO magnet/torrent in v1. Files: /app/api/remote-upload/route.ts, /lib/transfers/remoteUpload.ts | ◈ OpenCode | ☐ |
| 4.13 | Smart auto-placement engine v1 Rules: (1) Never write to read-only connection. (2) If current provider >80% full: route to most-free-space provider. (3) Files >100MB: always prefer most-free-space. (4) User can override at upload time. Quota cache refreshed every 15 min. Log placement decisions to placement_log table. Files: /lib/placement/autoPlacementEngine.ts | ◈ OpenCode | ☐ |
| 4.14 | Remote upload UI — dropdown in Upload action menu Upload action bar becomes dropdown: [Upload File] [Remote URL Upload] [New Folder] [Refresh]. Remote URL: paste URL field + destination picker (auto-populated by placement engine, user can override). Files: /components/files/ActionBar.tsx, /components/files/RemoteUploadModal.tsx | ◆ ClaudeCode | ☐ |
| 4.15 | E2E remote upload + placement tests Paste a public HTTP URL. Assert file appears in target folder without any local download. Tray shows progress. Fill provider A to 85%, upload via auto-placement, assert file lands in provider B (most free). Files: /e2e/tests/remoteUpload.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ Share link: create, access in incognito, expires correctly, revoke works instantly (404 immediately on revoke)

▶ Abuse controls: per-user/per-link/per-IP rate limits enforced; blocked attempts logged; logs visible in audit table

▶ Remote upload from HTTP URL completes and appears in chosen folder; tray shows progress; failures are visible + retryable

▶ Auto-placement: routes to expected destination under near-full conditions; respects read-only scope; logs decision

▶ Each new provider passes full 5-op parity test (list/upload/move/download/delete)

▶ VPS/SFTP credentials never appear in any API response after save; Test Connection works without saving credentials

▶ Share link creation fails with 403 + correct redirect if 2FA not enabled on account

▶ Git tag: sprint-4-gate-pass

✅ PASS: Codex creates sprint-4-gate-pass. Proceed to Sprint 5. ❌ FAIL: Halt Sprint 5. Re-queue failed items.

SPRINT 5 · Weeks 13–15 · AUTOMATION + VAULT + SEARCH

Goal: Personal power features. Scheduled sync, Personal Vault, duplicate cleanup, and global cross-provider search.

Stack focus: BullMQ cron, node-cron, TOTP gate, size+hash comparison, provider search APIs, ephemeral caches.

5.A  Scheduled Sync & Automated Jobs

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 5.1 | Scheduled job data model and Schedules management UI Schema: scheduledJob { id, userId, jobType (MIRROR¦BACKUP¦MOVE), sourceConnectionId, targetConnectionId, sourcePath, targetPath, frequency (ONE_TIME¦HOURLY¦DAILY¦WEEKLY¦CRON), cronExpression, conflictPolicy, dryRun, enabled, lastRun, nextRun, createdAt }. CRUD via /api/jobs API. Files: /prisma/schema.prisma, /app/api/jobs/route.ts, /lib/jobs/scheduledJobService.ts | ◈ OpenCode | ☐ |
| 5.2 | BullMQ cron worker — jobs run server-side, browser closed Register each job with BullMQ repeat pattern from cronExpression. Worker: fetch source listing, compare against target (BACKUP: new/changed only; MIRROR: add + deletions; MOVE: copy + delete source). Uses chunked transfer engine from Sprint 3. Email notification on completion/failure. Files: /lib/queue/workers/scheduledJobWorker.ts, /lib/jobs/jobEngine.ts | ◈ OpenCode | ☐ |
| 5.3 | Schedules page UI — create, edit, pause, delete jobs Page: /app/schedules. Job cards with: source → destination, frequency, last run status, next run time, pause/resume toggle, dry run button. Create/edit modal: job type selector, folder pickers, frequency presets + custom cron, conflict policy dropdown. Files: /app/schedules/page.tsx, /components/schedules/JobCard.tsx, /components/schedules/CreateJobModal.tsx | ◆ ClaudeCode | ☐ |
| 5.4 | E2E scheduled job test — runs with browser closed Create a daily backup job. Close browser (end Playwright session). Wait for job execution (use test clock or short interval in test env). Re-open. Assert new files from source appear in target. Assert job history log shows success entry. Files: /e2e/tests/scheduledJobs.spec.ts | ◉ Gemini | ☐ |

5.B  Personal Vault

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 5.5 | Vault data model and enable/disable API Schema: vault { id, userId, connectionId, folderPath, pinHash, autoLockMinutes, createdAt }. Cannot create vault without 2FA enabled (enforced at API: 403 if !user.twoFactorEnabled). PIN hashed with bcrypt. Multiple vaults across different providers supported. Files: /prisma/schema.prisma, /app/api/vault/route.ts | ◈ OpenCode | ☐ |
| 5.6 | Vault access gate — TOTP or PIN required to unlock GET /api/vault/{id}/unlock { pin? ¦ totpCode? }. Validates PIN (bcrypt) or TOTP. Issues a vault-session-token (short-lived, 15min, separate from main session). Auto-lock: server invalidates vault-session-token after configured idle period. Files: /app/api/vault/[id]/unlock/route.ts, /lib/vault/vaultSession.ts | ◈ OpenCode | ☐ |
| 5.7 | Vault UI — lock icon in sidebar, hidden from All Files Vault folders: lock icon in sidebar, hidden from All Files view, hidden from Search results, hidden from Activity feed. Accessing a vault folder prompts PIN/TOTP unlock modal. Auto-lock after idle period. Clear in-app message: "Vault is a UI-level access gate, not encryption. Files remain in your provider." Files: /components/Sidebar/VaultFolderRow.tsx, /components/vault/UnlockVaultModal.tsx, /app/files/page.tsx (filter vault items) | ◆ ClaudeCode | ☐ |
| 5.8 | E2E vault tests — enable, lock, unlock, auto-lock Mark folder as vault. Assert folder disappears from All Files + Search. Navigate to vault in sidebar. Assert unlock prompt. Enter PIN. Assert folder contents visible. Wait for auto-lock timeout. Assert locked again. Attempt to enable vault without 2FA — assert 403 with messaging. Files: /e2e/tests/vault.spec.ts | ◉ Gemini | ☐ |

5.C  Duplicate Detection + Global Search

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 5.9 | Duplicate detection — filename + size cross-provider comparison On-demand scan (no persistent index). For each provider: list all files recursively, build {name, size} fingerprint. Compare across providers. Flag duplicates: files with same name + same size on ≥2 providers. Group and surface in Cleanup UI. Where feasible: compare MD5/SHA1 hash if provider exposes it. Files: /lib/cleanup/duplicateDetector.ts, /app/api/cleanup/duplicates/route.ts | ◈ OpenCode | ☐ |
| 5.10 | Stale file detection + cleanup UI Stale: not accessed in 90+ days on a provider >70% full. Suggest: move to emptier provider. One-click delete from secondary location (always require explicit confirmation). "Type DELETE to confirm" pattern for permanent delete. No auto-delete ever. Files: /app/cleanup/page.tsx, /components/cleanup/DuplicateGroup.tsx, /components/cleanup/StaleFileList.tsx | ◆ ClaudeCode | ☐ |
| 5.11 | Global cross-provider search v1 — name/metadata, ephemeral cache Search fans out to all connected providers in parallel. Per-provider search API or list+filter. Results: provider source icon, file type, last modified, size. Debounced 300ms. Virtual scroll for large result sets. Vault contents excluded unless vault is unlocked. NO persistent file index server-side. Ephemeral in-memory cache per search session only. Files: /app/api/search/route.ts, /lib/search/crossProviderSearch.ts | ◈ OpenCode | ☐ |
| 5.12 | Search UI + performance test Search box in top nav (persistent). Results panel with per-provider filter chips. Click result: navigate to file in correct provider/folder. Performance gate: first results within 3s for accounts with ≤10k total files. Files: /components/search/GlobalSearchBar.tsx, /components/search/SearchResults.tsx | ◆ ClaudeCode | ☐ |
| 5.13 | E2E search + duplicate detection tests Upload same file to 2 providers. Run duplicate scan. Assert both instances appear in duplicate group. Delete one via cleanup UI — assert confirmation required, file removed, other copy untouched. Search for filename across providers — assert result from both providers returned within 3s. Files: /e2e/tests/search.spec.ts, /e2e/tests/duplicateCleanup.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ Scheduled job runs with browser closed; new files from source appear in target; job history shows success/failure log with timestamp

▶ Vault: cannot enable without 2FA; content hidden from All Files + Search; unlock requires PIN; auto-locks after idle period; clear non-encryption messaging visible

▶ Duplicate/cleanup: scan finds cross-provider duplicates; delete requires explicit confirmation; one-click action produces measurable reclaim

▶ Global search returns results across ≥2 providers within 3s for accounts with ≤10k files; no persistent file index stored server-side

▶ Vault content excluded from search results unless vault is explicitly unlocked

▶ Git tag: sprint-5-gate-pass

✅ PASS: Codex creates sprint-5-gate-pass. Proceed to Sprint 6. ❌ FAIL: Halt Sprint 6. Re-queue failed items.

SPRINT 6 · Weeks 16–18 · PACKAGING + MONETIZATION + DEFERRED SLOT

Goal: PWA, SEO, paid tier billing, affiliate calculator, and ONE deferred heavy feature.

Pick ONE deferred slot: (A) Rich version history/trash  OR  (B) Collabora Office editing  OR  (C) Magnet/torrent remote upload. Do NOT attempt more than one.

6.A  PWA + SEO

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 6.1 | PWA manifest + next-pwa service worker (app shell only) next-pwa package. Cache: app shell routes only. NEVER cache file content. Offline: show cached views with "Offline — file operations require connectivity" notice. "Add to Home Screen" on Android Chrome and iOS Safari. Desktop PWA via Chrome/Edge. Files: /public/manifest.json, /next.config.js (next-pwa), /app/offline/page.tsx | ◆ ClaudeCode | ☐ |
| 6.2 | SEO landing page — storage calculator + provider grid Target keywords: "unified cloud storage", "combine google drive onedrive free", "manage multiple cloud storage accounts". Live storage calculator widget: "You have up to X GB of unclaimed free storage" (based on selected unconnected providers). Provider grid with free tier sizes. FAQPage + SoftwareApplication JSON-LD. CTA: "Start free — connect your first provider in 60 seconds". Files: /app/(marketing)/page.tsx, /components/marketing/StorageCalculator.tsx, /app/(marketing)/layout.tsx | ◆ ClaudeCode | ☐ |
| 6.3 | PWA install + offline E2E tests Assert manifest.json returns 200 with correct fields. Assert service worker registers. Simulate offline. Assert app shell loads with offline notice. Assert file operations show appropriate offline error. Assert no file content in service worker cache. Files: /e2e/tests/pwa.spec.ts | ◉ Gemini | ☐ |

6.B  Paid Tier Framework + Affiliate

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 6.4 | Billing and subscription tier model Free tier limits: max 3 connections, max 5 active share links, max 1 scheduled job, max 500MB remote upload, HTTP only. Paid tier: unlimited connections, unlimited share links + password/expiry, unlimited jobs, no size limit remote upload, magnet support (if chosen). Stripe billing integration. plan field on users table. Files: /lib/billing/stripe.ts, /app/api/billing/**, /prisma/schema.prisma (users.plan, subscriptions table) | ◈ OpenCode | ☐ |
| 6.5 | Tier enforcement — limits enforced reliably at API layer Each gated endpoint checks plan tier before proceeding. Upgrade/downgrade safe: downgrade gracefully disables excess resources with user notification, does not delete them. Test both upgrade and downgrade paths. Files: /lib/billing/tierEnforcement.ts, /middleware.ts | ◈ OpenCode | ☐ |
| 6.6 | Affiliate storage calculator — only shown post-transfer-reliability "Get More Free Storage" panel. Shows unconnected providers with free tier sizes. Running total: "Connect these 4 providers to unlock an extra 37 GB free". "Sign up free →" with affiliate links. Only rendered if user has at least one successful transfer on record. Never before Sprint 3 gate was passed. Files: /components/dashboard/AffiliatePanel.tsx | ◆ ClaudeCode | ☐ |
| 6.7 | Billing E2E — limits enforced, upgrade/downgrade safe Free tier: assert 4th connection blocked with upgrade prompt. Paid tier: assert no limits. Downgrade from paid → free: assert excess connections show "paused" notice, not deleted. Stripe webhook test in test mode. Files: /e2e/tests/billing.spec.ts | ◉ Gemini | ☐ |

6.C  Deferred Feature Slot (Pick ONE)

| # | Step · Description · Files | Agent | ✓ |
| --- | --- | --- | --- |
| 6.8A | [OPTION A] Rich version history + unified trash — RECOMMENDED Trash view per provider: reads from each provider's native trash API (Google Drive, Dropbox, OneDrive all support). One-click restore. Unified Trash: single screen across all providers. Version history panel on file detail: list of previous versions, timestamp, size, restore button. "Type DELETE to confirm" for permanent delete. Gracefully hidden for providers that don't support trash API. Files: /lib/providers/*/trash.ts, /app/trash/page.tsx, /components/files/VersionHistoryPanel.tsx | ◈ OpenCode | ☐ |
| 6.8B | [OPTION B] Collabora Online (full Office editing) — HIGH INFRA COST LibreOffice in Docker. WOPI REST: GET /api/wopi/files/:id/contents, POST to save back. Files never leave OCI server during edit. Monaco Editor fallback for .txt/.json/.md/.yaml. Requires working preview (Sprint 2) underneath. Full-screen edit modal. Files: /docker-compose.collabora.yml, /app/api/wopi/**, /components/editor/CollaboraEditor.tsx | ◈ OpenCode | ☐ |
| 6.8C | [OPTION C] Magnet/torrent remote upload — REQUIRES ABUSE CONTROLS Paid tier only. aria2c integration for torrent downloads. Server-side job: magnet/torrent → aria2c → stream completed files to provider. No persistent disk staging. Per-account daily bandwidth cap. IP/user blocklist. Require explicit ToS acceptance for torrent feature. Files: /lib/transfers/torrentUpload.ts, /lib/queue/workers/torrentWorker.ts | ◈ OpenCode | ☐ |
| 6.9 | E2E test for chosen deferred feature Option A: delete file → open Trash → restore → file in original location. Option B: open .docx in Collabora → edit → save → confirm change persisted to provider. Option C: paste magnet → file appears in target folder → check no disk residue. Files: /e2e/tests/deferred_{a¦b¦c}.spec.ts | ◉ Gemini | ☐ |

GATE CRITERIA

▶ PWA installs on Android/iOS/Desktop; app shell loads offline; no file content in service worker cache

▶ SEO page: JSON-LD validates, storage calculator renders correct totals, CTA leads to signup

▶ Paid tier: limits enforced at API layer; upgrade/downgrade both work safely; Stripe test webhook succeeds

▶ Affiliate panel: ONLY rendered if user has at least one successful transfer logged; never shown to transfer-naive users

▶ Deferred feature (ONE only): ships to full completion, not half-built, passes its own E2E spec

▶ Git tag: sprint-6-gate-pass = v1.0.0-release-candidate

✅ PASS: Codex creates sprint-6-gate-pass and tags v1.0.0-rc. Full QA pass. Public launch checklist reviewed. ❌ FAIL: Halt launch. Re-queue failed items. No partial launch.

v1.0 FINAL ACCEPTANCE CRITERIA (All Must Pass)

| ID | Criterion | Verified By | Status |
| --- | --- | --- | --- |
| AUTH-1 | Two auth runs 90 min apart — zero 401 loops, full file listings both times | ◉ Gemini | ☐ OPEN |
| AUTH-2 | All tokens stored server-side; no accessToken/refreshToken in any client-visible API response | ◉ Gemini | ☐ OPEN |
| AUTH-3 | HttpOnly cookies only; localStorage contains no token data | ◉ Gemini | ☐ OPEN |
| MODAL-1 | All 9 Connect buttons open correct modal with correct form (automated Playwright script) | ◉ Gemini | ☐ OPEN |
| UUID-1 | Zero UUID-named folders in any connected provider after clean run | ◉ Gemini | ☐ OPEN |
| SYNC-1 | Connections page = Sidebar — identical on 10 consecutive loads | ◉ Gemini | ☐ OPEN |
| UPLOAD-1 | File upload produces visible feedback (success + failure); list refreshes; zero silent outcomes | ◉ Gemini | ☐ OPEN |
| PREVIEW-1 | Supported types open preview panel; unsupported show Download CTA; toast bottom-right only | ◉ Gemini | ☐ OPEN |
| ACTIONS-1 | Right-click menu = three-dot menu exactly; multi-select toolbar on ≥2 selections only | ◉ Gemini | ☐ OPEN |
| NAV-1 | Exactly 5 nav items; Connections is sole source of truth; no orphaned routes | ◉ Gemini | ☐ OPEN |
| RESP-1 | All core views render at 375px — no horizontal scroll | ◉ Gemini | ☐ OPEN |
| 2FA-1 | 2FA enable/use/disable full cycle passes; backup codes work; share links blocked without 2FA | ◉ Gemini | ☐ OPEN |
| TRANSFER-1 | 1GB transfer with mid-transfer network drop resumes from last chunk, not from 0 | ◉ Gemini | ☐ OPEN |
| ZERODISK-1 | No file bytes written to server disk during cross-provider transfer (instrumented) | ◉ Gemini | ☐ OPEN |
| SHARE-1 | Share link: create/access/expire/revoke all work; abuse controls enforced | ◉ Gemini | ☐ OPEN |
| VAULT-1 | Vault hides content from All Files + Search; requires PIN; auto-locks; 2FA prerequisite enforced | ◉ Gemini | ☐ OPEN |
| SCHED-1 | Scheduled job runs with browser closed; produces job history log | ◉ Gemini | ☐ OPEN |
| SEARCH-1 | Cross-provider search returns results within 3s for ≤10k files; no persistent server-side index | ◉ Gemini | ☐ OPEN |
| SEC-1 | VPS/WebDAV credentials never in API response after save; provider secrets never in browser | ◉ Gemini | ☐ OPEN |
| LAUNCH-1 | Affiliate panel hidden from users with zero successful transfers | ★ CODEX (Master) | ☐ OPEN |

EXPLICIT EXCLUSIONS — Never Do These

| Never Do | Reason |
| --- | --- |
| New provider adapters during Sprints 1–2 | Fix the foundation first. No provider ships without full 5-op parity checklist. |
| Share links without 2FA live | Sharing without secured accounts is a trust liability. 2FA must be in production. |
| Affiliate panel before Sprint 3 transfer reliability | Sending users to sign up for Filen when large-file transfers don't work is actively harmful. |
| Magnet/torrent without server-side abuse controls | Uncontrolled torrent downloads will get the server's IP flagged. Paid tier only, with per-account caps. |
| Collabora before working preview system | Collabora is built on top of preview infrastructure. No preview = no Collabora. |
| Vault without 2FA | By design: vault requires 2FA. The two are coupled. Enforced at API. |
| Visual design overhaul during Sprints 1–2 | Design polish is Sprint 3–4 work. Do not block stabilization with UI rewrites. |
| More than ONE deferred feature in Sprint 6 | Pick one. Finish it. Shipping one complete feature beats three half-built ones. |
| Decrypted provider secrets in any API response | Credentials encrypted at vault. Never returned to browser after initial save. |
| Public launch before Sprint 2 gate passes | Do not share with external users until file upload, preview, and actions all work. |

SPRINT SUMMARY TIMELINE

| Sprint | Weeks | Theme | Steps | Primary Agents | Gate |
| --- | --- | --- | --- | --- | --- |
| Sprint 1 | Wks 1–3 | Stabilization + Auth Foundation | 19 steps | OpenCode + ClaudeCode + Gemini | 5-point gate |
| Sprint 2 | Wks 4–6 | File Manager Basics + Trust UX | 16 steps | ClaudeCode + OpenCode + Gemini | 7-point gate |
| Sprint 3 | Wks 7–9 | Transfers Engine + Storage Visibility | 16 steps | OpenCode + ClaudeCode + Gemini | 7-point gate |
| Sprint 4 | Wks 10–12 | Safe Sharing + Smart Placement | 15 steps | OpenCode + ClaudeCode + Gemini | 8-point gate |
| Sprint 5 | Wks 13–15 | Automation + Vault + Search | 13 steps | OpenCode + ClaudeCode + Gemini | 6-point gate |
| Sprint 6 | Wks 16–18 | Packaging + Monetization + Deferred | 9 steps | ClaudeCode + OpenCode + Gemini | 6-point gate |

CacheFlow Agent Execution Roadmap v4.2  ·  March 2026  ·  Codex Master  ·  Confidential